BARBLINK

Build Gap Analysis

Complete Feature Gap Documentation

44 Gaps Identified  •  9 Sprints Planned

April 13, 2026

Status: ~40% Complete (Foundation Solid)

5 CRITICAL  •  8 HIGH  •  16 MEDIUM  •  15 LOW

CURRENT BUILD STATUS

| Area | % Done | Notes |
| --- | --- | --- |
| Infrastructure & DevOps | 95% | Near complete |
| Auth & User Accounts | 80% | Missing: social login, RBAC expansion |
| Venue Discovery | 75% | Missing: venue follow, collections |
| Check-In System | 85% | Missing: group check-in, reactions |
| Social Feed (structure) | 50% | Missing: stories, Blink Feed layout |
| Social Feed (post types) | 30% | Missing: polls, drink ratings, reposts, bookmarks |
| Stories | 0% | Not started |
| Friends & Social Graph | 60% | Missing: trusted circle, QR connect, suggestions |
| Safety Features | 0% | Not started (home safe, trusted circle) |
| DJ Profiles | 65% | Missing: ratings, setlists, DJ portal |
| Events | 70% | Missing: RSVP tracking, event.rsvp topic |
| Community / Gamification | 45% | Missing: leaderboard mobile, neighbourhood groups |
| Chat | 80% | Missing: message reactions, venue broadcasts |
| Notifications | 55% | Missing: 13 Redpanda topics, preferences |
| Admin Panel | 70% | Missing: reports backend, analytics real data |
| Vendor Portal | 0% | Not started |
| DJ Portal | 0% | Not started |
| Reservations | ?% | Status unclear — needs audit |
| Orders & Payments | 0% | Not started |
| Premium & Subscriptions | 0% | Not started |
| Bar Buddy | 0% | Not started |
| Advertising Platform | 0% | Not started |
| Promoter Accounts | 0% | Not started |
| Club Terminal App | 0% | Not started |
| Web App | 0% | Not started |
| AI Face Tagging | 0% | Not started |
| Landing Page | 90% | Waitlist mock data |
| Overall | ~40% | Foundation solid, features incomplete |

WHAT'S BUILT & WORKING

The following components are fully built, wired to real backends, and operational:

- Full monorepo with Turborepo — 12 NestJS microservices running in Docker

- PostgreSQL (PostGIS), Redis, Redpanda, MinIO, Meilisearch all running

- CI/CD via GitHub Actions, monitoring stack (Grafana + Prometheus + Loki + cAdvisor)

- Auth flow — register, 18+ age gate, OTP verification, JWT access + refresh tokens, admin email+password login

- Admin panel — 13 pages: dashboard, scraper management, venue/DJ/event management

- Landing page — particle canvas animation, waitlist form

- 55 seeded venues (35 KL + 20 Colombo) with real data

- Photo upload to MinIO with presigned URLs

- Basic posts, likes, comments, chronological feed

- One-tap solo check-in with Redis crowd counter

- DJ profiles and event management

- Community service — streaks and badges

- Chat — conversations and direct messages

- Notifications — in-app + FCM device token registration

- Scraper — Playwright-based Instagram + Google scraper on 12hr cron schedule

- Multi-country support (MY + LK) — undocumented addition

GAP PRIORITY LEGEND

| Priority | Count | Definition |
| --- | --- | --- |
| CRITICAL | 5 | Core social features that define Barblink’s identity. Must be built before any beta launch. |
| HIGH | 8 | Important social and safety features. Required for MVP but can follow critical items. |
| MEDIUM | 16 | Discovery, commerce, and premium features. Needed for full product but can be phased. |
| LOW | 15 | Admin tooling, portals, and advanced platform features. Can launch without these. |

ALL GAPS — DETAILED BREAKDOWN

CRITICAL PRIORITY

GAP #1  [CRITICAL]  Stories (Not Built)

Doc Reference: 02-features-user.md — Home Feed, Posting & Sharing

Stories are a core social feature. No stories table, no POST/GET endpoints, no 24hr expiry mechanism, no story strip at top of the Blink Feed, no story viewer screen, no story_views tracking, no neon purple ring indicator for unseen stories.

New Tables: stories, story_views

Endpoints Needed: POST /stories, GET /stories, GET /stories/feed, POST /stories/:id/view

Backend Work: 24hr expiry cron job or Redis TTL. story_views tracking. Redpanda topic: story.created

Mobile / Frontend Work: Story strip component at top of feed. Full-screen story viewer (tap-to-next). Story creation screen with camera/gallery. Neon purple ring on unseen stories.

Target Sprint: Sprint 1

GAP #2  [CRITICAL]  Blink Feed Layout Not Implemented

Doc Reference: 02-features-user.md — Home Feed

Feed exists but is a standard chronological post list. Missing: hero card (first item full-width cinematic), check-in cards in 2-column compact layout (separate design from posts), stories strip at top, content interleaving logic (posts → checkin pair → post → repeat), crowd colour indicator on check-in cards.

New Tables: None (logic change)

Endpoints Needed: GET /feed (update algorithm)

Backend Work: Feed algorithm interleaving in social-service. Content type mixing: posts, check-in cards, stories, ads (every ~8 posts).

Mobile / Frontend Work: Hero card component. Check-in card component (compact, 2-column, neon purple venue name, crowd dot). Interleaved rendering logic.

Target Sprint: Sprint 1

GAP #3  [CRITICAL]  "Who's Out Tonight" Strip Missing

Doc Reference: 02-features-user.md — Home Feed, Check-In

No horizontal strip on home screen showing friends currently checked in. GET /checkins/active endpoint exists but not surfaced in the feed UI. Should show friend avatars, venue name, and crowd colour.

New Tables: None (UI only)

Endpoints Needed: GET /checkins/active (exists but not consumed in UI)

Backend Work: None — endpoint exists.

Mobile / Frontend Work: Horizontal scrollable strip component showing friend avatar + venue name + crowd dot. Position below stories strip, above feed.

Target Sprint: Sprint 1

GAP #4  [CRITICAL]  Check-In Reactions Missing

Doc Reference: 02-features-user.md — Check-In

No quick emoji reactions to a friend’s check-in. checkin_reactions table not created. POST /checkins/:id/react endpoint missing. No reaction UI on check-in cards.

New Tables: checkin_reactions

Endpoints Needed: POST /checkins/:id/react, DELETE /checkins/:id/react

Backend Work: checkin_reactions table in checkin-service. Redpanda topic: checkin.reacted

Mobile / Frontend Work: Emoji reaction picker on check-in cards (fire, cheers, party, etc). Reaction count display.

Target Sprint: Sprint 1

GAP #5  [CRITICAL]  Redpanda Events — Incomplete

Doc Reference: CLAUDE-backend.md — Section 4 (Redpanda Event Publishing)

Only 3 of 16 topics are published (post.created, user.checked_in, friend.request_sent). Missing 13 topics: user.registered, user.checked_out, post.liked, comment.created, story.created, friend.request_accepted, user.home_safe, venue.created, venue.scraped, scraper.failed, dj.profile_created, dj.gig_added, event.rsvp. Notification service likely only handling 3 notification types.

New Tables: None (event wiring)

Endpoints Needed: N/A — internal event publishing

Backend Work: Publish all 16 Redpanda topics from their respective services. Update notification-service consumers to handle all topics.

Mobile / Frontend Work: No direct mobile changes, but notifications will now fire for all event types.

Target Sprint: Sprint 4

HIGH PRIORITY

GAP #6  [HIGH]  Poll Posts Not Built

Doc Reference: 02-features-user.md — Posting & Sharing

poll_options JSONB field missing from posts table. poll_votes table not created. POST /posts (type: poll) not implemented. No poll voting UI or results display in mobile.

New Tables: poll_votes (+ poll_options JSONB on posts)

Endpoints Needed: POST /posts (type: poll), POST /posts/:id/vote

Backend Work: Add poll_options JSONB to posts table. Create poll_votes table. Vote counting logic.

Mobile / Frontend Work: Poll creation screen. Poll voting UI on post cards. Results bar chart display.

Target Sprint: Sprint 3

GAP #7  [HIGH]  Drink Rating Posts Not Built

Doc Reference: 02-features-user.md — Posting & Sharing

drink_name and drink_rating fields missing from posts schema. No UI to create a drink rating post. No drink rating badge on post cards.

New Tables: None (add fields to posts)

Endpoints Needed: POST /posts (type: drink_rating)

Backend Work: Add drink_name VARCHAR and drink_rating INT (1-5) to posts table.

Mobile / Frontend Work: Drink rating post creation flow (select drink, star rating, optional photo/comment). Drink badge display on post cards.

Target Sprint: Sprint 3

GAP #8  [HIGH]  Repost / Re-share Not Built

Doc Reference: 02-features-user.md — Posting & Sharing

original_post_id field missing from posts schema. No repost flow in mobile. POST /posts (type: repost) not implemented.

New Tables: None (add field to posts)

Endpoints Needed: POST /posts (type: repost)

Backend Work: Add original_post_id UUID FK to posts table. Repost counting on original.

Mobile / Frontend Work: Repost button on post cards. Repost with optional comment flow. Repost indicator showing original author.

Target Sprint: Sprint 3

GAP #9  [HIGH]  Bookmark / Save Posts Not Built

Doc Reference: 02-features-user.md — Posting & Sharing

bookmarks table not created. No bookmark button on post cards. POST/DELETE /users/bookmarks/:postId not implemented. No saved posts screen in profile.

New Tables: bookmarks

Endpoints Needed: POST /users/bookmarks/:postId, DELETE /users/bookmarks/:postId, GET /users/me/bookmarks

Backend Work: Create bookmarks table (user_id, post_id, created_at). Bookmark CRUD endpoints.

Mobile / Frontend Work: Bookmark icon on post cards. Saved posts screen accessible from profile tab.

Target Sprint: Sprint 3

GAP #10  [HIGH]  Night Recap Not Built

Doc Reference: 02-features-user.md — Posting & Sharing

Auto-generated end-of-night memory card. Requires querying check-ins + tagged photos from same night, compiling into a recap post. Cron job trigger at 3AM MYT.

New Tables: night_recaps

Endpoints Needed: GET /users/me/recaps, GET /users/me/recaps/:id

Backend Work: Cron job at 3AM MYT. Query checkins + photos from evening. Compile recap card with stats (venues visited, friends met, photos taken). Auto-post to user’s profile.

Mobile / Frontend Work: Recap card display. Recap gallery in profile. Share recap as story.

Target Sprint: Sprint 8

GAP #11  [HIGH]  "Going Tonight" Status Not Built

Doc Reference: 02-features-user.md — Home Feed

going_tonight and going_venue_id fields missing from profiles table. POST /users/me/going-tonight endpoint missing. No “Going Tonight” badge on user profiles. No “Who’s Joining Me?” post flow. Auto-reset cron at 6AM MYT missing.

New Tables: None (add fields to profiles)

Endpoints Needed: POST /users/me/going-tonight, DELETE /users/me/going-tonight

Backend Work: Add going_tonight BOOLEAN and going_venue_id UUID to profiles. 6AM MYT reset cron. Redpanda topic: user.going_tonight

Mobile / Frontend Work: "Going Tonight" toggle on home screen. Venue selection. Badge on profile avatar. "Who’s Joining Me?" post flow.

Target Sprint: Sprint 2

GAP #12  [HIGH]  "I'm Home Safe" Ping Not Built

Doc Reference: 02-features-user.md — Safety

is_home_safe field missing from profiles. POST /users/me/home-safe endpoint missing. user.home_safe Redpanda event not published. No notification to trusted circle.

New Tables: None (add field to profiles)

Endpoints Needed: POST /users/me/home-safe

Backend Work: Add is_home_safe BOOLEAN and home_safe_at TIMESTAMPTZ to profiles. Publish user.home_safe Redpanda event. Notify trusted circle members.

Mobile / Frontend Work: "I’m Home Safe" button (prominent, accessible from any screen). Confirmation animation. Trusted circle notification.

Target Sprint: Sprint 2

GAP #13  [HIGH]  Trusted Circle Not Built

Doc Reference: 02-features-user.md — Safety

trusted_circle table not created. GET/POST/DELETE /users/me/trusted-circle endpoints missing. No trusted circle management screen in mobile.

New Tables: trusted_circle

Endpoints Needed: GET /users/me/trusted-circle, POST /users/me/trusted-circle, DELETE /users/me/trusted-circle/:userId

Backend Work: Create trusted_circle table (user_id, trusted_user_id, created_at). Max 5 trusted contacts. Notification dispatch to circle on safety events.

Mobile / Frontend Work: Trusted circle management screen in settings. Add/remove friends. Explanation of safety features.

Target Sprint: Sprint 2

MEDIUM PRIORITY

GAP #14  [MEDIUM]  QR Code Connect Not Built

Doc Reference: 02-features-user.md — Profile

qr_codes table not created. GET /users/me/qr endpoint missing. POST /users/qr/connect endpoint missing. No QR display screen in profile. No QR scanner in mobile.

New Tables: qr_codes

Endpoints Needed: GET /users/me/qr, POST /users/qr/connect

Backend Work: Generate unique QR per user. QR encodes user ID. Connect endpoint creates friend request.

Mobile / Frontend Work: QR display screen accessible from profile. QR scanner screen using device camera. Auto-send friend request on scan.

Target Sprint: Sprint 2

GAP #15  [MEDIUM]  People You May Know Not Built

Doc Reference: 02-features-user.md — Profile

GET /users/suggestions endpoint missing. 2nd-degree connection logic not implemented. No suggestions screen in mobile.

New Tables: None (query logic)

Endpoints Needed: GET /users/suggestions

Backend Work: 2nd-degree friend logic: friends of friends who user hasn’t connected with. Weighted by mutual friend count, same venue check-ins, same events.

Mobile / Frontend Work: Suggestions card on home feed (periodic). Suggestions screen in friends section.

Target Sprint: Sprint 2

GAP #16  [MEDIUM]  Nightlife Passport Not Built

Doc Reference: 02-features-user.md — Profile

No venue map on user profile showing all visited venues. GET /users/:id/passport endpoint missing. No “venues visited” map component.

New Tables: None (query from checkins)

Endpoints Needed: GET /users/:id/passport

Backend Work: Aggregate unique venues from check-in history. Return venue coordinates + visit count.

Mobile / Frontend Work: Interactive map on profile showing visited venue pins. Stats: total venues, favourite venue, total nights out.

Target Sprint: Sprint 5

GAP #17  [MEDIUM]  Venue Collections Not Built

Doc Reference: 02-features-user.md — Discover

venue_collections + venue_collection_items tables may be missing. CRUD endpoints for collections missing. No collections screen in mobile or profile.

New Tables: venue_collections, venue_collection_items

Endpoints Needed: POST /collections, GET /collections, PUT /collections/:id, DELETE /collections/:id, POST /collections/:id/venues

Backend Work: Create venue_collections and venue_collection_items tables. CRUD endpoints. Public/private toggle.

Mobile / Frontend Work: Create collection flow. Add venue to collection from venue page. Collections tab on profile. Browse friends’ public collections.

Target Sprint: Sprint 5

GAP #18  [MEDIUM]  Weekly Leaderboard — Partial

Doc Reference: 02-features-user.md — Community

Leaderboard page in admin is partial. weekly_leaderboard table needs confirming. Neighbourhood sub-leaderboards missing. No leaderboard screen in mobile. Weekly reset cron needs confirming.

New Tables: weekly_leaderboard (confirm existence)

Endpoints Needed: GET /leaderboard, GET /leaderboard/:neighbourhood

Backend Work: Confirm weekly_leaderboard table. Implement Monday 00:01 MYT reset cron. Neighbourhood sub-leaderboard grouping.

Mobile / Frontend Work: Leaderboard screen showing top users by check-ins/points. Neighbourhood filter. User’s own rank highlighted.

Target Sprint: Sprint 5

GAP #19  [MEDIUM]  Neighbourhood Groups Not Built

Doc Reference: 02-features-user.md — Community

neighbourhood_groups table not created. GET /neighbourhoods and GET /neighbourhoods/:area/feed endpoints missing. No neighbourhood feed screen in mobile.

New Tables: neighbourhood_groups

Endpoints Needed: GET /neighbourhoods, GET /neighbourhoods/:area/feed, POST /neighbourhoods/:area/posts

Backend Work: Create neighbourhood_groups table. Seed KL neighbourhoods (Bukit Bintang, KLCC, Bangsar, etc). Area-specific feed aggregation.

Mobile / Frontend Work: Neighbourhood selection. Neighbourhood feed screen showing posts/check-ins from that area. Join/leave neighbourhood.

Target Sprint: Sprint 5

GAP #20  [MEDIUM]  Venue Follow Not Built

Doc Reference: 03-features-venue.md — Venue Page

No venue follow/unfollow functionality. No followed venues appearing in feed. POST/DELETE /venues/:id/follow endpoints missing. Venue posts not appearing in feed of followers.

New Tables: venue_follows

Endpoints Needed: POST /venues/:id/follow, DELETE /venues/:id/follow, GET /users/me/followed-venues

Backend Work: Create venue_follows table. Update feed algorithm to include posts from followed venues.

Mobile / Frontend Work: Follow button on venue page. Followed venues list in profile. Venue posts appear in home feed.

Target Sprint: Sprint 2

GAP #21  [MEDIUM]  Venue Reviews (Barblink Ratings) Not Built

Doc Reference: 03-features-venue.md — Feedback Manager

venue_reviews table in venue-service needs confirming. POST /venues/:id/reviews endpoint needed. Rating categories (drinks, food, music, atmosphere, sound, service) not implemented. No review form after check-in. No reviews on venue detail page.

New Tables: venue_reviews (confirm/create)

Endpoints Needed: POST /venues/:id/reviews, GET /venues/:id/reviews, PUT /venues/:id/reviews/:reviewId/reply

Backend Work: Create venue_reviews table with per-category ratings (1-5 each). Calculate aggregate scores. Venue reply functionality.

Mobile / Frontend Work: Review form triggered after check-out or next-day prompt. Per-category star ratings with custom icons. Reviews section on venue detail page. Venue reply display.

Target Sprint: Sprint 6

GAP #22  [MEDIUM]  DJ Ratings Not Built

Doc Reference: 02-features-user.md — DJ Profiles

dj_ratings table missing. POST /djs/:id/rate endpoint missing. Rating only unlocked after attending event (check-in validation). No rating UI in mobile.

New Tables: dj_ratings

Endpoints Needed: POST /djs/:id/rate, GET /djs/:id/ratings

Backend Work: Create dj_ratings table. Check-in validation before allowing rating. Aggregate DJ score calculation.

Mobile / Frontend Work: DJ rating form (unlocked after event check-in). Rating display on DJ profile page.

Target Sprint: Sprint 6

GAP #23  [MEDIUM]  DJ Setlist Posting Not Built

Doc Reference: 02-features-user.md — DJ Profiles

setlists table missing. POST /djs/:id/setlist endpoint missing. No setlist UI in mobile.

New Tables: setlists

Endpoints Needed: POST /djs/:id/setlist, GET /djs/:id/setlists

Backend Work: Create setlists table (dj_id, event_id, tracks JSONB, created_at).

Mobile / Frontend Work: Setlist creation screen for DJs. Setlist display on DJ profile and event pages.

Target Sprint: Sprint 6

GAP #24  [MEDIUM]  Table Reservation System Not Built

Doc Reference: 02-features-user.md — Table Reservation; 03-features-venue.md — Reservation Manager

reservation-service exists in build order but implementation status unclear. Full flow needed: date/time/pax selection, instant booking request to venue, approval/rejection workflow, QR code on approval, push notifications, cancellation with configurable notice period. Venue side: time slots, max pax per slot, minimum spend, upcoming calendar, manual entry for walk-ins.

New Tables: reservations, reservation_slots

Endpoints Needed: POST /reservations, GET /reservations, PUT /reservations/:id/status, DELETE /reservations/:id

Backend Work: Reservation CRUD. Approval workflow with push notifications. QR code generation on approval. Slot management for venues.

Mobile / Frontend Work: Reserve table flow (date → time slot → pax → confirm). My reservations screen. QR code display. Status tracking.

Target Sprint: Sprint 5

GAP #25  [MEDIUM]  In-App Ordering & Payments Not Built

Doc Reference: 02-features-user.md — Loyalty & Rewards; 03-features-venue.md — Menu Management; 09-build-order.md — Phase 6

order-service and payment-service are in the build order but not confirmed as built. Full flow needed: venue menu → add to cart → checkout → payment (Stripe + Billplz FPX). Order status tracking. Venue side: live incoming orders, status updates.

New Tables: orders, order_items, payments

Endpoints Needed: POST /orders, GET /orders/:id, PUT /orders/:id/status, POST /payments/create-intent

Backend Work: Order placement and status management. Stripe integration (international cards). Billplz integration (Malaysian FPX). Commission calculation.

Mobile / Frontend Work: Menu browsing → cart → checkout → payment screen. Order status tracking. Push notification on “Ready”.

Target Sprint: Sprint 5

GAP #26  [MEDIUM]  Premium Subscription & Gating Not Built

Doc Reference: 01-project-overview.md — Premium vs Free; 04-features-platform.md — Barblink Premium

No premium subscription flow. No feature gating (free vs premium). No upgrade screen. No premium badge. Payment integration (Stripe + Billplz) for subscriptions not wired. Auto-renewal not implemented.

New Tables: subscriptions

Endpoints Needed: POST /subscriptions, GET /users/me/subscription, PUT /subscriptions/:id/cancel

Backend Work: Create subscriptions table. Stripe + Billplz subscription billing. Feature gate middleware checking premium status. Auto-renewal webhooks.

Mobile / Frontend Work: Upgrade to Premium screen (pricing tiers: monthly RM 9.90, quarterly RM 24.90, yearly RM 79.90). Premium badge on profile. Feature lock screens for non-premium users.

Target Sprint: Sprint 5

GAP #27  [MEDIUM]  Bar Buddy Feature Not Built

Doc Reference: 02-features-user.md — Bar Buddy (Premium Only)

Matching feature to find drinking companions. Not built: enable/disable toggle, vibe + area selection, matching algorithm (shared vibe + area + mutual friends), buddy request + chat initiation, privacy controls. Premium-gated.

New Tables: bar_buddy_profiles, buddy_requests

Endpoints Needed: POST /bar-buddy/enable, POST /bar-buddy/match, POST /bar-buddy/request/:userId

Backend Work: bar_buddy_profiles table. Matching algorithm weighted by vibe, area, mutual friends. Request/accept flow. Auto-disable at 6AM.

Mobile / Frontend Work: Bar Buddy toggle screen. Vibe + area selection. Match cards. Buddy request flow. Chat initiation on accept.

Target Sprint: Sprint 7

GAP #28  [MEDIUM]  Loyalty & Rewards System Incomplete

Doc Reference: 02-features-user.md — Loyalty & Rewards

Community service has streaks and badges, but full loyalty points system may be incomplete. Points per action (check-in 10pts, review 20pts, group check-in 15pts, orders 1pt/RM1, referral 50pts). Tier system (Regular/Silver/Gold/Platinum). Points redemption for free drinks, table upgrades, priority reservations, event tickets. 2x multiplier for premium.

New Tables: loyalty_points, loyalty_tiers, rewards, redemptions

Endpoints Needed: GET /users/me/loyalty, POST /rewards/redeem, GET /rewards/available

Backend Work: Points awarding on each qualifying action. Tier calculation and upgrade notifications. Reward catalogue. Redemption flow with venue confirmation.

Mobile / Frontend Work: Points balance + tier display on profile. Rewards catalogue screen. Redemption flow. Tier progress bar.

Target Sprint: Sprint 6

GAP #29  [MEDIUM]  Group Check-In Not Built

Doc Reference: 02-features-user.md — Check-In (Group)

Group check-in flow not implemented. Premium feature: create group → invite friends → all check in together. Shared photo album auto-created. AI auto face-tagging. Group appears on venue dashboard.

New Tables: check_in_groups, group_members, group_albums

Endpoints Needed: POST /checkins/group, POST /checkins/group/:id/join, GET /checkins/group/:id/album

Backend Work: Group creation and invitation. Bulk check-in for all members. Shared album creation. AI face-tagging trigger.

Mobile / Frontend Work: Create group flow. Invite friends. Group check-in confirmation. Shared photo album screen.

Target Sprint: Sprint 5

LOW PRIORITY

GAP #30  [LOW]  Reports Queue — Mock Only

Doc Reference: CLAUDE-admin-panel.md — Reports

Reports page layout exists but no backend. No reports table. POST endpoint for submitting a report missing. No moderation queue backend. Admin cannot action reports.

New Tables: reports

Endpoints Needed: POST /reports, GET /admin/reports, PUT /admin/reports/:id

Backend Work: Create reports table (reporter_id, content_type ENUM, content_id, reason, status, action_taken, actioned_by). Report submission. Admin queue with filtering. Action reports (warn, remove content, suspend user).

Mobile / Frontend Work: Report button on posts, comments, and user profiles. Report reason selection. Confirmation.

Target Sprint: Sprint 7

GAP #31  [LOW]  Waitlist Page — Mock Only

Doc Reference: CLAUDE-admin-panel.md

Waitlist page in admin shows mock data. POST /notifications/waitlist endpoint needs confirming. GET /admin/waitlist endpoint missing. Export CSV missing. Send launch email blast missing. waitlist_emails table needs confirming.

New Tables: waitlist_emails (confirm)

Endpoints Needed: GET /admin/waitlist, POST /admin/waitlist/export, POST /admin/waitlist/blast

Backend Work: Confirm waitlist_emails table exists and is populated from landing page. Admin list view with search/filter. CSV export. Email blast via SendGrid/SES.

Mobile / Frontend Work: N/A (admin panel only)

Target Sprint: Sprint 7

GAP #32  [LOW]  Platform Settings Not Encrypted

Doc Reference: CLAUDE-backend.md — Section 1

Settings page exists with 5 integration sections but uses PlatformSetting model without AES-256-GCM encryption. No settings_audit_log table. No “Reveal” audit logging. No “Test Connection” per category.

New Tables: platform_settings (migrate), settings_audit_log

Endpoints Needed: PUT /admin/settings/:key (with encryption), GET /admin/settings/audit-log

Backend Work: Migrate to encrypted platform_settings table. AES-256-GCM encryption for sensitive values (API keys, secrets). Audit log for all setting views/changes. Test Connection button per integration.

Mobile / Frontend Work: N/A (admin panel only)

Target Sprint: Sprint 7

GAP #33  [LOW]  Analytics Charts — Mock Data

Doc Reference: CLAUDE-admin-panel.md — Analytics

Stats are real but charts use mock data. DAU chart needs real data from auth-service (daily login counts). Engagement bars need real data from social + checkin services. Top venues table needs real data from checkin-service.

New Tables: None (wire existing data)

Endpoints Needed: GET /admin/analytics/dau, GET /admin/analytics/engagement, GET /admin/analytics/top-venues

Backend Work: Create analytics aggregation endpoints pulling from auth-service (logins), social-service (posts/likes/comments), checkin-service (check-ins per venue). Cache in Redis with 5-minute TTL.

Mobile / Frontend Work: N/A (admin panel only)

Target Sprint: Sprint 7

GAP #34  [LOW]  Vendor Portal Not Built

Doc Reference: CLAUDE-enterprise.md — Vendor Portal

Nothing built for vendor portal (venue.barblink.com). Requires: vendor registration flow, admin approval, login, dashboard with tonight’s stats, reservation management, menu management, social posting, analytics, feedback/reviews management.

New Tables: vendor_accounts (in CLAUDE-backend.md)

Endpoints Needed: POST /vendor/register, POST /vendor/login, GET /vendor/dashboard, full venue CRUD scoped to vendor

Backend Work: Vendor registration with admin approval flow. Vendor JWT (8hr expiry). Vendor-scoped endpoints for their venue only. All venue management endpoints.

Mobile / Frontend Work: Separate Venue Manager app or web portal. Dashboard, reservations, menu, posts, analytics, reviews.

Target Sprint: Sprint 7

GAP #35  [LOW]  DJ Portal Not Built

Doc Reference: CLAUDE-enterprise.md — DJ Portal

Nothing built for DJ portal (dj.barblink.com). Requires: DJ registration, profile claim flow, login, dashboard with upcoming gigs, setlist management, ratings view, fan engagement stats.

New Tables: dj_accounts (in CLAUDE-backend.md)

Endpoints Needed: POST /dj/register, POST /dj/login, GET /dj/dashboard, POST /dj/claim/:djProfileId

Backend Work: DJ registration with admin approval. Profile claim flow (link existing DJ profile to account). DJ JWT (8hr expiry). DJ-scoped endpoints.

Mobile / Frontend Work: Separate DJ portal web app. Dashboard, gig calendar, setlist management, ratings, fan stats.

Target Sprint: Sprint 7

GAP #36  [LOW]  RBAC — Role-Based Access Control Incomplete

Doc Reference: CLAUDE-enterprise.md — RBAC

Currently only user and admin roles. Need 4 roles: user, admin, vendor, dj. Permission guards per endpoint not implemented. Admin sub-roles (ops_admin, tech_admin, business_admin, support_admin) from super admin spec not built.

New Tables: admin_roles, admin_permissions

Endpoints Needed: N/A (guard middleware)

Backend Work: Implement JwtAuthGuard, UserGuard, VendorGuard, DJGuard, AdminGuard. Per-endpoint role decorators. Admin sub-role permission matrix.

Mobile / Frontend Work: N/A (backend middleware)

Target Sprint: Sprint 7

GAP #37  [LOW]  Advertising Platform Not Built

Doc Reference: 04-features-platform.md — Advertising Platform

ads-service listed in build order but not confirmed built. Full ad platform needed: campaign creation, creative upload, targeting (location, music pref, time, social, loyalty tier, age, language), pricing models (flat monthly, pay-per-checkin), ad serving in feed (every ~8 posts), impression/click tracking, ROI reporting, invoice management. Ad Manager Dashboard for external brands.

New Tables: ad_campaigns, ad_creatives, ad_impressions, ad_clicks, ad_invoices

Endpoints Needed: POST /ads/campaigns, GET /ads/campaigns, PUT /ads/campaigns/:id, GET /ads/analytics/:campaignId

Backend Work: Full ads-service implementation. Campaign CRUD. Creative upload to MinIO. Targeting engine. Ad serving algorithm for feed interleaving. Impression and click tracking. Billing (flat fee + pay-per-checkin).

Mobile / Frontend Work: Ad post display in feed (every ~8 posts) with “Sponsored” badge. Sponsored listing at top of Discover. Story ads between user stories.

Target Sprint: Sprint 8

GAP #38  [LOW]  Promoter / Influencer Accounts Not Built

Doc Reference: 04-features-platform.md — Influencer / Promoter Accounts

Special account type for nightlife promoters. Not built: promoter registration + admin approval, unique referral codes/links per event, referral tracking, commission earnings, promoter dashboard (referrals, earnings, follower growth, top posts, payout history). Monthly payouts via Billplz.

New Tables: promoter_accounts, referral_codes, referral_checkins, promoter_payouts

Endpoints Needed: POST /promoter/register, GET /promoter/dashboard, GET /promoter/referrals, GET /promoter/earnings

Backend Work: Promoter registration with admin approval. Referral code generation. Check-in attribution tracking. Commission calculation. Monthly payout processing.

Mobile / Frontend Work: Promoter dashboard app/screen. Referral link sharing. Earnings tracking. Payout history.

Target Sprint: Sprint 8

GAP #39  [LOW]  Club Terminal App Not Built

Doc Reference: 03-features-venue.md — Club Terminal App

Dedicated kiosk app (iPad/Android tablet) for venue entrance/bar. Not built: QR scanner for check-in/reservation QR, self check-in, group check-in scanning, reservation confirmation, tonight’s live count display. Simple UI with large buttons, dark theme, works in low light. Offline mode with local sync.

New Tables: None (uses existing endpoints)

Endpoints Needed: POST /terminal/scan, GET /terminal/tonight-count

Backend Work: Terminal-specific endpoints optimised for kiosk use. Offline queue with sync.

Mobile / Frontend Work: Separate venue-terminal app (React Native or web app). QR camera scanner. Large button UI. Dark theme. Offline capability.

Target Sprint: Sprint 8

GAP #40  [LOW]  Web App Not Built

Doc Reference: 09-build-order.md — Phase 10

Next.js 14 web version of user app not built. Needed: venue discovery pages (SEO-optimised), full social feed, account management, venue public pages (for sharing links).

New Tables: None (uses existing APIs)

Endpoints Needed: None (uses existing APIs)

Backend Work: None — uses existing API endpoints.

Mobile / Frontend Work: Next.js 14 web app with SSR for SEO. Venue pages, social feed, account management, shareable venue links.

Target Sprint: Sprint 9

GAP #41  [LOW]  AI Face Tagging Not Built

Doc Reference: 09-build-order.md — Phase 9; 02-features-user.md — Group Check-In

ai-service (Python + FastAPI) with CompreFace not built. Needed: face registration (user opts in), auto-tag faces in group photos. Premium feature.

New Tables: face_registrations

Endpoints Needed: POST /ai/register-face, POST /ai/tag-faces

Backend Work: Python FastAPI service. CompreFace integration. Face registration with user consent. Batch face detection and matching on group photos.

Mobile / Frontend Work: Opt-in face registration flow. Auto-tag notifications on group photos. Manual tag correction.

Target Sprint: Sprint 9

GAP #42  [LOW]  Super Admin Dashboard Incomplete

Doc Reference: 22-super-admin-panel.md

Full super admin spec has 12 sections (Analytics, Users, Venues, Ads & Promotions, Moderation, Finance, System, Team, Audit Log) with granular sub-pages. Current admin panel has 13 pages covering basics. Missing: revenue/finance dashboards, ad campaign management, moderation queue, feature flags, service health monitoring, team management, audit logging, premium subscriber management, data export requests, liquor licence tracking, ban history.

New Tables: audit_logs, feature_flags

Endpoints Needed: Multiple admin-scoped endpoints across all services

Backend Work: Audit logging middleware. Feature flag system. Finance aggregation. Team/role management.

Mobile / Frontend Work: N/A (admin panel web app). Expand from 13 pages to full 25+ page spec.

Target Sprint: Sprint 9

GAP #43  [LOW]  Notification Preferences Not Built

Doc Reference: 04-features-platform.md — Notifications System

Users cannot control notification preferences per category. No settings screen for toggling push notification types (friend check-ins, venue events, promotions, reservation updates, etc.).

New Tables: notification_preferences

Endpoints Needed: GET /users/me/notification-preferences, PUT /users/me/notification-preferences

Backend Work: Create notification_preferences table. Check preferences before sending each notification type.

Mobile / Frontend Work: Notification settings screen with per-category toggles.

Target Sprint: Sprint 4

GAP #44  [LOW]  Venue Manager Phone App Not Built

Doc Reference: 03-features-venue.md — Venue Manager Phone App

Full management from smartphone not built. Needed: tonight’s live stats dashboard, manage reservations, view live check-ins, post to social feed, update menu items, view feedback/reviews, reply to reviews, push notification blasts to followers, analytics summary.

New Tables: None (uses existing APIs)

Endpoints Needed: Vendor-scoped endpoints (see Gap #34)

Backend Work: Depends on vendor portal backend (Gap #34).

Mobile / Frontend Work: Separate React Native app for venue managers. Dashboard, reservations, menu, posts, reviews, analytics.

Target Sprint: Sprint 8

RECOMMENDED SPRINT PLAN

Sprint 1 — Complete the Feed

Most visible to users. Makes Barblink feel like Barblink.

Gap Numbers: 1, 2, 3, 4

Deliverables: Stories, Blink Feed layout, Who’s Out Tonight strip, Check-in reactions

Sprint 2 — Complete the Social Graph

Deepen friend connections and venue relationships.

Gap Numbers: 11, 12, 13, 14, 15, 20

Deliverables: Going Tonight, Home Safe, Trusted Circle, QR Connect, People You May Know, Venue Follow

Sprint 3 — Complete Post Types

Enrich content creation options.

Gap Numbers: 6, 7, 8, 9

Deliverables: Poll posts, Drink ratings, Repost/re-share, Bookmarks

Sprint 4 — Complete Redpanda & Notifications

Wire all async events and notification preferences.

Gap Numbers: 5, 43

Deliverables: All 16 Redpanda topics, Notification preferences per category

Sprint 5 — Commerce & Discovery

Revenue-generating features and deeper discovery.

Gap Numbers: 16, 17, 18, 19, 24, 25, 26, 29

Deliverables: Nightlife Passport, Collections, Leaderboard, Neighbourhoods, Reservations, Orders & Payments, Premium subscriptions, Group check-in

Sprint 6 — Venue, DJ & Loyalty

Complete venue and DJ ecosystem.

Gap Numbers: 21, 22, 23, 28

Deliverables: Venue reviews, DJ ratings, Setlists, Loyalty & rewards system

Sprint 7 — Admin & Enterprise

Platform completeness for operations.

Gap Numbers: 27, 30, 31, 32, 33, 34, 35, 36

Deliverables: Bar Buddy, Reports backend, Waitlist backend, Encrypted settings, Analytics charts, Vendor portal, DJ portal, RBAC

Sprint 8 — Platform Revenue

Monetisation and venue tools.

Gap Numbers: 37, 38, 39, 44

Deliverables: Advertising platform, Promoter accounts, Club terminal app, Venue manager phone app

Sprint 9 — Scale & Polish

Web app, AI features, and admin completeness.

Gap Numbers: 10, 40, 41, 42

Deliverables: Night recap, Web app, AI face tagging, Super admin dashboard expansion